# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS55759 |
| Project Name | Strategic Product Placement Analysis: Unveiling Sales Impact with Tableau Visualization |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data collect and Extraction of data | USN-1 | Collection of data | 3 | High | VedaPriya |
| Sprint-1 |  | USN-2 | Understanding data | 2 | medium | Kanth |
| Sprint-1 |  | USN-3 | Connecting the data set with tableau | 2 | medium | Pavan |
| Sprint-2 | Data preparation | USN-1 | Prepare the data for visulization | 3 | High | Pavan |
| Sprint-3 | Data visulization | USN-1 | No.of unique vizulation | 3 | High | Vedapriya |
| Sprint-3 | Dashboard | USN-1 | Create of dashboard | 3 | High | Kanth |
| Sprint-4 | stroy | USN-1 | Create story | 2 | medium | Gopi |
| Sprint | Performance testing | USN-1 | testing | 2 | medium | Gopi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 29 January 2026 | 03 February 2026 | 7 | 29 January 2026 |
| Sprint-2 | 2 | 6 Days | 03 February 2026 | 09 February 2026 | 3 | 09 February 2026 |
| Sprint-3 | 6 | 6 Days | 09 February 2026 | 14 February 2026 | 6 | 14 February 2026 |
| Sprint-4 | 4 | 6 Days | 14 February 2026 | 20 February 2026 | 4 | 20 February 2026 |

Velocity:

Total Story Points

Sprint 1 = 7

Sprint 2 = 3

Sprint 3 = 6

Sprint 4 = 4

Velocity= Total Story Points Completed/ Number of Sprints Total story Points= 7+3=6+4 =20

No of Sprints= 4

Velocity = (16+8)/2= 20/4 5 (Story Points per Sprint)

Your team’s velocity is 5 Story Points per Sprint.

Time line:

Backlog:

Board:

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software

development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts